# Sendox — development log

What was built, why it was built that way, and what broke along the way. Written to be read alongside the code: each entry names the files involved so you can go and look.

Scope (requirements): Sendox_Scope_Updated.docx — 25 modules

Plan (sequencing): docs/BUILD-PLAN.md

Environment gotchas: docs/DEV-ENVIRONMENT.md

Live status: http://localhost:3000 · progress data at /status/modules

Newest entry last, so the file reads as a history.

· · ·

## Phase 0.1 + 0.4 — the walking skeleton · 8 Oct 2026

Goal: one request that crosses every layer, so later phases have somewhere to land.

### What was built

A monorepo with four runnable pieces:

| Piece | Where | Why it exists |
| --- | --- | --- |
| FastAPI app | apps/api/src/sendox_api/main.py | the HTTP API |
| Celery worker + beat | apps/api/src/sendox_api/worker.py, tasks.py | background jobs (email sending, syncs, AI generation later) |
| Next.js dashboard | apps/web | the UI, and our own window into what works |
| MJML sidecar | services/mjml/server.js | compiles email markup to cross-client HTML |

Plus docker-compose.yml wiring in Postgres, Redis, ChromaDB and Mailpit.

### Concepts worth understanding

Why the worker shares the API's Python package. worker.py and main.py are two entrypoints over one codebase. A worker needs the same database models, settings and service clients as the API. A separate package would mean duplicating all of it and keeping two copies in sync. The compose file runs the same image with different commands.

Why MJML is a separate HTTP service. MJML is a Node library and our backend is Python. Three options existed: shell out to the mjml CLI per render (slow, fragile), reimplement it (absurd), or run it as a tiny HTTP service the API posts to. The third is what services/mjml is — about 80 lines, no state, no database. clients/mjml.py is the Python side.

The readiness endpoint is the centrepiece. GET /health/ready (health.py) probes Postgres, Redis, ChromaDB and MJML concurrently, each time-boxed to 3 seconds, and returns a per-service status with latency:

json
{"status": "degraded", "checks": {"postgres": {"status": "error", "detail": "connection refused"}}}

This matters more than it looks. "Is the stack wired up?" becomes a testable claim rather than a hope, and when something breaks you learn which dependency died instead of staring at a generic

Note that no probe is allowed to raise — a dead dependency is reported, never propagated.

Liveness vs readiness is a standard distinction worth knowing: liveness asks "is this process alive?" (restart me if not), readiness asks "can I serve traffic?" (stop sending me requests if not). They have different endpoints because they have different consequences.

### What we hit

`ghcr.io` is unreachable on this network. Both brew install uv and the Dockerfile's

COPY --from=ghcr.io/astral-sh/uv failed. The Dockerfile now does pip install uv from PyPI.

Do not "optimise" that back — it will build in CI and fail here.

No IPv6 route, but Docker tried IPv6 anyway. Docker resolved Docker Hub's AAAA records and

failed with no route to host, never falling back to IPv4. Fixed with {"ipv6": false} in ~/.docker/daemon.json.

A test found a real bug. The readiness route resolved settings through a cached

get_settings(), so it ignored the settings create_app(settings) was handed — a test pointing probes at dead ports still hit the live services and passed for the wrong reason. Fixed by adding dependencies.py, which reads settings off app.state per request. Worth internalising: a test that passes for the wrong reason is worse than no test.

### Verified

make verify — 15 checks against live services. 17 API tests, 3 MJML tests, ruff + mypy strict + eslint clean.

· · ·

## Phase 0.2 — schema and tenant isolation · 8 Oct 2026

Goal: a database schema, migrations, and the guarantee that one brand can never read another's data.

### What was built

Alembic migrations and four tables (apps/api/src/sendox_api/models/): tenants (workspaces), users, memberships (who may do what, where) and audit_logs.

db.py exposes the only correct ways to reach the database:

tenant_session(settings, tenant_id) — can see exactly one workspace's rows

user_session(settings, user_id) — can see which workspaces one person belongs to

global_session(settings) — for users and tenants; sees no tenant-scoped rows at all

### The central idea: isolation belongs in the database

The naive approach is WHERE tenant_id = ? in every query. It works until the one query somebody forgets, and then one customer sees another's data. That is the classic multi-tenant SaaS failure.

Instead we use Postgres row-level security (RLS). Each tenant-scoped table carries a policy:

sql
ALTER TABLE audit_logs ENABLE ROW LEVEL SECURITY;
ALTER TABLE audit_logs FORCE ROW LEVEL SECURITY;
CREATE POLICY tenant_isolation ON audit_logs
  USING      (tenant_id = NULLIF(current_setting('app.current_tenant_id', true), '')::uuid)
  WITH CHECK (tenant_id = NULLIF(current_setting('app.current_tenant_id', true), '')::uuid);

USING filters what you can read; WITH CHECK constrains what you can write. The session announces its context with set_config('app.current_tenant_id', '<uuid>', true) — the true makes it transaction-local, which is what stops a pooled connection from carrying one request's identity into the next.

The result: a query that forgets to filter by workspace returns nothing, and an insert labelled with the wrong tenant is refused. The mistake becomes a bug you notice immediately rather than a breach you notice never.

### The bug that made this real

The policies existed. pg_policy listed them. A cross-tenant read still returned the other tenant's rows.

Cause: Postgres skips RLS entirely for superusers, even with FORCE. The official Postgres Docker image makes POSTGRES_USER the bootstrap superuser. And that user cannot be demoted — ALTER ROLE sendox NOSUPERUSER fails with "the bootstrap user must have the SUPERUSER attribute".

The fix (in the initial migration and db.py):

a sendox_app role — NOLOGIN NOSUPERUSER, so nothing can connect as it and it needs no password

it holds DML on public, with ALTER DEFAULT PRIVILEGES so future tables are covered automatically

every application session runs SET LOCAL ROLE sendox_app before touching data, making current_user a non-superuser so policies apply

migrations keep running as the owner, which still needs full rights

tests/test_rls.py::test_application_sessions_are_not_superuser guards the precondition. Without it, every isolation test after it could pass vacuously. The lesson: a structural check ("does a policy exist?") passed happily while the behaviour was broken. Only a behavioural test caught it.

### Verified

7 isolation tests, including that inserting a row for another tenant is refused. /status/database reports the same facts at runtime with a single enforced flag, shown on the dashboard.

· · ·

## Phase 0.5 — brand knowledge vector store · 8 Oct 2026

Goal: the retrieval half of the RAG pipeline (scope M7/M8), plus the LLM transport.

### What RAG is, briefly

Retrieval-Augmented Generation. Instead of fine-tuning a model on each brand, you keep the brand's own text in a searchable store, fetch the most relevant pieces at generation time, and paste them into the prompt. The model stays generic; the context is brand-specific. Far cheaper than training, and updating the brand's knowledge is just re-indexing text.

### How search by meaning works

Text is converted to an embedding — a vector of 384 numbers positioned so that text with similar meaning lands nearby. A query becomes a vector the same way, and retrieval is "find the nearest stored vectors", measured by cosine distance.

That is why this works:

query: "can I send something back if it does not fit"
top hit: "Returns accepted within 60 days, worn or unworn."   (similarity 0.60)

The stored sentence contains neither "send" nor "back". Keyword search finds nothing; meaning-based search finds the right answer. This is the mechanism the Copywriting Agent will rely on in M10.

### What was built

apps/api/src/sendox_api/clients/chroma.py:

one Chroma collection per workspace, named brand-<tenant_id>

embeddings computed locally — all-MiniLM-L6-v2 via ONNX, 384 dimensions, no API key, no per-call cost (the scope allows this: M7 FE-2 says "OpenAI text-embedding-3-small or open-source alternative")

upsert replaces by id rather than appending, so re-crawling a storefront does not multiply the knowledge base (M7 FE-5)

Isolation here is a different mechanism from Postgres, and that is worth noticing. Chroma has no row-level security. The boundary is the collection name — so no function in that module accepts a collection name from a caller; it is always derived from a tenant id. Same guarantee, enforced a different way, because the tool is different.

clients/claude.py is the LLM transport: model choice, and a clear "is it configured?" answer so a missing API key produces a readable message rather than a stack trace mid-request.

### Two bugs worth learning from

1. Embedding blocked the event loop. Chroma's client is synchronous and embedding takes seconds. Called directly from an async def handler, it blocked the entire event loop — a concurrent 10-second health check timed out, which is how we noticed.

Why: an async server runs one thread handling many requests by switching whenever a request awaits. Synchronous CPU or blocking I/O never yields, so every other request waits. The fix is asyncio.to_thread, which moves the blocking call to a thread pool:

python
async def aquery(settings, tenant_id, text, top_k=DEFAULT_TOP_K):
    return await asyncio.to_thread(query, settings, tenant_id, text, top_k)

Request handlers use the a-prefixed wrappers; Celery tasks can call the sync versions directly because a worker process is not serving other requests. tests/test_event_loop.py pins it: a health check must answer within 3 seconds while a seed is in flight. The same caution applies to SQLAlchemy, which is synchronous here too.

2. The 79MB model was re-downloaded on every container start, taking ~2 minutes on this connection, so the API never became healthy. Now baked into the image at build time, and the startup warmup is a background task rather than awaited — a cold cache must never block readiness.

### Verified

7 vector-store tests including that one workspace cannot retrieve another's chunks. Dashboard panel with seed / semantic search / drop.

· · ·

## Phase 0.3 + 1.1 (M1) — accounts, workspaces and roles · 9 Oct 2026

Goal: real authentication, workspaces people can switch between, and roles that are actually enforced. This is the prerequisite for connecting a Shopify store, because a store connects to a workspace.

### What was built

| Area | Files |
| --- | --- |
| Password hashing, JWTs, one-time tokens | security.py |
| Transactional email | email.py, tasks.py |
| Registration, verification, login, reset | services/auth.py, routers/auth.py |
| Workspaces, roles, invitations | services/workspaces.py, routers/workspaces.py |
| Accepting an invitation | routers/invitations.py |
| Who-is-this / what-may-they-do | dependencies.py |
| Web UI | apps/web/src/app/account/, components/auth-panel.tsx, components/workspace-panel.tsx |

### Security decisions, and the reasoning

Passwords use Argon2id (pwdlib), not SHA-256. General-purpose hashes are fast, which is exactly wrong for passwords — fast means an attacker with the database can try billions of guesses. Argon2id is deliberately slow and memory-hard. It won the Password Hashing Competition and is the current default recommendation.

Email tokens are stored hashed, never in plaintext. generate_email_token() returns (token_for_the_link, sha256_to_store). The plaintext exists only long enough to build the email. If the database leaks, nobody can replay a verification or reset link.

Note SHA-256 is correct here while being wrong for passwords. The reason: the token already has 256 bits of entropy, so there is nothing to brute-force — and unlike Argon2 it stays fast and indexable. Choice of hash follows the threat, not habit.

Sessions are JWTs in httpOnly cookies. httponly means page scripts cannot read the cookie, so an XSS bug cannot steal the session. samesite=lax limits cross-site sending. secure is set in production so it never travels over plain HTTP. A Bearer header is also accepted, for scripts and the API docs.

The signing key is validated at startup. HS256 needs ≥32 bytes of key material (RFC 7518 §3.2); PyJWT warned that our 18-byte dev default was too short. config.py now refuses to start a production app with a short or default secret. Failing at boot beats discovering a forged token later.

Timing attacks and enumeration. Three places deliberately give away nothing:

login hashes a dummy password when the account does not exist, so response time does not reveal which addresses are registered

forgot-password answers identically for known and unknown addresses

a non-member asking for a workspace gets 404, not 403 — 403 would confirm it exists

### Roles

Four roles ranked viewer < editor < admin < owner, so "does this role suffice?" is one comparison (services/workspaces.ROLE_RANK). Two rules deserve attention:

only an owner may create or unmake another owner — an admin must not be able to hand out ownership of a brand

a workspace can never lose its last owner — both demotion and removal check the owner count and return 409, otherwise a workspace becomes permanently unmanageable

### Three design problems and how they were solved

1. Creating a workspace is a chicken-and-egg under RLS. The owner's memberships row cannot be inserted without tenant context (WITH CHECK rejects it), but there is no context until the workspace exists. Solution: db.adopt_tenant() switches the open transaction into the new workspace's context between the two inserts. Safe because the setting is transaction-local.

2. "List my workspaces" is legitimately cross-tenant. memberships is RLS-protected, so neither a tenant session nor a global session can answer "which workspaces does this person belong to?". Rather than exempt the query, a second policy expresses the permission in the database:

sql
CREATE POLICY own_memberships ON memberships
  FOR SELECT USING (user_id = NULLIF(current_setting('app.current_user_id', true), '')::uuid);

Multiple permissive policies are OR'ed, so a tenant session sees that workspace's rows and a user_session sees its own rows across all workspaces. It is SELECT-only on purpose — a permissive WITH CHECK would let anyone insert themselves into any workspace.

3. Invitations cannot be RLS-protected. An invitation must be readable by its token before the recipient belongs to the workspace, so there is no tenant context to set and a policy would hide the row from the only request that needs it. It is therefore the one table carrying a tenant_id without a policy; the boundary is the token (256 bits, stored hashed) and every listing query filters by tenant explicitly. The exception is documented in models/invitation.py — an undocumented exception is how a system quietly stops being secure.

### Deviation from the scope document: NextAuth.js

The scope names NextAuth.js. We did not use it, and this needs your supervisor's awareness.

NextAuth's value is third-party identity providers (Google, GitHub). Sendox does not need them — Shopify OAuth is app installation, not user login. Using NextAuth purely to wrap our own credentials endpoint would add a dependency and a second session representation for no gain.

Instead apps/web/src/lib/session.tsx holds a small session context over the API's httpOnly cookie. If social login is ever wanted, that one module is what changes. Tell your supervisor; if they want NextAuth specifically, it is a contained swap.

### GDPR account deletion (FE-3)

services/auth.delete_account() spans three session scopes, because none of them may see everything: a user_session to find the workspaces, a tenant_session per workspace to check whether anyone else remains, and a global_session to delete. Workspaces with other members survive and lose the member; workspaces nobody else belongs to are deleted, cascading to all their data.

### Testing notes

The suite creates real accounts in the development database. tests/conftest.py has a session-scoped fixture that purges everything at @example.com afterwards, so repeated runs do not accumulate junk. One early test asserted an exact workspace slug and broke once a workspace of that name already existed — relaxed to assert the prefix, with uniqueness covered by its own test.

Assert the contract, not an accident of your database.

### Verified

71 API tests (16 auth, 16 workspaces/roles, 7 isolation, plus earlier phases)

12 new end-to-end checks in make verify, covering confirmation gating, single-use links, httpOnly cookies, 404-for-non-members, role enforcement and the last-owner rule

the browser path verified with a cookie jar: register → confirm → /auth/me with no bearer token → logout clears it

ruff + mypy strict + eslint clean

### One more environment trap

A worker started with Celery's default prefork pool accepted tasks and failed every one with ValueError: not enough values to unpack (expected 3, got 0) from inside fast_trace_task. The forked child never receives the worker-optimisation state — a macOS fork-safety problem, not a bug in our code. The same worker is fine inside the Linux Docker image.

make dev-worker therefore uses --pool=threads. Our work is I/O bound (SMTP, HTTP to Shopify and Anthropic, database queries), so threads suit it regardless. Compose keeps prefork, because that is what production runs and CI should exercise it. If you ever start a worker by hand, pass `--pool=threads` or tasks fail in a way that looks like your code is broken.

### Deferred from M1

TOTP two-factor authentication (FE-2 marks it optional) and notification preferences. Everything else in M1 is done.

· · ·

## Anthropic key setup · 9 Oct 2026

The first key supplied was an unscoped user key (sk-ant-usr-…). The API rejected every call:

> This API key is not scoped to a workspace, so this request must include the > anthropic-workspace-id header.

Two ways forward, both now supported: create a workspace-scoped key in the Console (sk-ant-api03-…, which carries its own workspace and needs nothing else), or set ANTHROPIC_WORKSPACE_ID alongside the user key — clients/claude.py sends it as a default header when present.

Two related fixes while reading the current API guidance:

`max_tokens` was far too small. The health-check call used max_tokens=16. On current models thinking is on by default and thinking tokens count against `max_tokens`, so a tight ceiling gets consumed by reasoning and returns empty text — a failure that looks like the model ignoring you. The client default is now 16,000.

A latent bug surfaced here: config.py resolved the repo root with parents[3], which is apps/, not the repository root — so `.env` was never being read. Nothing failed loudly because Docker passes environment variables directly and an unset API key just looks like "not configured yet". Fixed to parents[4], with a test asserting .env.example and docker-compose.yml sit beside it.

The model stays `claude-sonnet-5`, matching the scope document's choice of a Sonnet-tier model. Opus is roughly 2.5× the price; Sonnet is the right default for generating marketing copy at volume.

## First CI run — three failures, all real · 9 Oct 2026

The GitHub token finally had the workflow scope, so ci.yml could be pushed and ran for the first time. All four jobs failed, and every failure was a genuine defect rather than CI noise. This is the argument for CI in one run: each of these passed locally.

1. The container could not start at all — caused by the previous fix. Resolving the repository root as Path(__file__).parents[4] is correct inside the repository (apps/api/src/sendox_api/config.py) but the container image flattens the tree to /app/src/sendox_api/config.py, where there is no fourth parent:

File "/app/src/sendox_api/config.py", line 10
  _REPO_ROOT = Path(__file__).resolve().parents[4]
IndexError: 4

Counting parents encodes an assumption about directory depth that differs per environment. Replaced with an upward search for a marker file (docker-compose.yml, chosen because it is committed, unlike .env), falling back harmlessly when no repository is present — which is exactly the container's situation, where configuration comes from the environment anyway.

2. The API job never ran migrations, so 32 tests failed with role "sendox_app" does not exist. Obvious in hindsight: the test database is created fresh by the GitHub service container, and the schema and that non-superuser role both come from a migration. Added an alembic upgrade head step before the test step.

3. `pnpm install --frozen-lockfile` failed both Node jobs with ERR_PNPM_IGNORED_BUILDS: unrs-resolver. The fix locally had been pnpm rebuild, which papered over the real cause: pnpm 11 gates dependency install scripts on an allowBuilds block in pnpm-workspace.yaml, and it had written a placeholder there — unrs-resolver: set this to true or false — which is not a boolean, so the package stayed unapproved. The onlyBuiltDependencies list that was also present is read by pnpm config but is not the gate. pnpm approve-builds --all writes the correct block. Verified by deleting every node_modules and installing from scratch, which is what CI does every run.

The lesson worth keeping: "it works on my machine" was true in all three cases. A local environment accumulates state — an already-migrated database, an already-rebuilt native module, a source tree that happens to be the right depth — and CI has none of it.

## Anthropic API, working · 9 Oct 2026

Three attempts to get a usable key, each failing differently and each worth knowing:

Unscoped key — This API key is not scoped to a workspace. The sk-ant-usr- prefix does not

determine this; a user key can be scoped to a workspace in the Console, and the third key was.

Scoped, but no credits — Your credit balance is too low to access the Anthropic API. A

different 400, and a useful reminder that a working key is not a working account.

Working. /dev/ai/ping returns 200, model claude-sonnet-5, 34 input / 4 output tokens.

Every AI feature from here (M9 Strategy, M10 Copywriting, M12 Validation, M19 Optimization) runs through clients/claude.py, so this unblocks all of them.

## Phase 1.2 (M3) — Shopify connect · 9 Oct 2026

Goal: a merchant installs Sendox on their own store and approves what it may read — the same flow Klaviyo uses.

### Custom app vs Partner app — the decision that shaped this

Shopify offers two app types and they are not interchangeable:

|  | Custom app | Partner app |
| --- | --- | --- |
| Created in | one store's admin | partners.shopify.com |
| Installs on | that store only, ever | any store that approves it |
| Auth | a token the owner copies | OAuth |
| Needs a public URL | no | yes |

A custom app can never become a product merchants sign up for — every merchant would have to create their own app and paste a token in. Partner app, therefore, which is what the scope document already implies (M3 FE-1 OAuth, FE-3 multi-store).

The cost is that Shopify will not redirect to localhost, so development needs a public HTTPS URL. cloudflared tunnel --url http://localhost:8000 provides one.

### How OAuth works here

The merchant types their store handle. We validate it and build an authorize URL pointing at

their own admin, carrying our client id, the scopes we want, our redirect URL, and a state.

They approve. Shopify redirects back to our callback with code, hmac, shop, state.

We verify everything (below), then POST the code to https://{shop}/admin/oauth/access_token

with our client secret and receive a token for that store.

### The callback is unauthenticated, so everything it trusts is proven

The browser returning from Shopify may carry no session cookie, so the callback cannot be behind auth. Three checks replace it, and the order matters:

The shop domain, validated against ^[a-z0-9][a-z0-9-]*\.myshopify\.com$ — anchored at both ends. This runs first because the domain is used to build the URL we redirect to and the URL we post our client secret to. store.myshopify.com.attacker.example passes a naive "contains myshopify.com" check and would send our secret to the attacker.

The HMAC, computed over every query parameter except hmac itself, sorted and joined, keyed with the client secret, compared with hmac.compare_digest so a wrong digest cannot be discovered byte by byte.

The state, a short-lived JWT carrying the workspace that started the install. Signed rather than stored in a table — it already has to survive a round trip through Shopify, and a signature carries the workspace without a lookup. This is what stops a CSRF-driven install landing in someone else's workspace.

### Storing the token

Unlike a password, the token must be recoverable — we send it to Shopify on every request — so hashing is not an option. AES-256-GCM with a key derived per workspace from one master secret (crypto.py). One leaked key exposes one workspace. The tenant id is authenticated alongside the ciphertext, so a token row copied into another workspace fails to decrypt. shopify_stores is also row-level-security protected like every other tenant-scoped table.

### The Admin API client

Two things make Shopify awkward, both handled in clients/shopify.py:

Rate limits are a leaky bucket — 40 burst, refilling 2/second — and Shopify reports how full it is in X-Shopify-Shop-Api-Call-Limit. Rather than sprinting into a 429 and backing off, the client

slows down as the bucket fills, so a bulk import runs at a steady pace instead of bursts punctuated by failures. A real 429 is still honoured via Retry-After.

Pagination is cursor-based through an opaque Link header, not page numbers. paginate() follows it so callers write an ordinary loop. Note the cursor URL carries its own query string, so follow-up requests must not re-send the original params — doing so returns the first page forever.

### A routing mistake worth recording

The endpoints were first written as /shopify/status and /shopify/install, but the workspace dependency resolves workspace_id from the path — so every request failed with Field required: path.workspace_id. Split into two routers: the authenticated work lives under /workspaces/{workspace_id}/shopify/... alongside members and invitations, and only the callback stays at /shopify/callback, because the merchant returning from Shopify has no workspace in hand.

### Also fixed

Alembic autogenerate emits postgresql.JSONB / postgresql.ENUM without importing the dialect, which fails at runtime rather than at review time — it had bitten three migrations. The import is now in alembic/script.py.mako, so every generated migration has it, with ruff's unused-import rule waived for that directory.

### Verified

25 OAuth tests covering domain normalisation, five hostile domain shapes, HMAC tampering (edited, added and missing parameters), state forgery and uniqueness. 5 new end-to-end checks in make verify.

### The data layer it feeds (M5)

Three tenant-scoped tables, all with the same FORCE'd row-level security policy — a brand's customer list is the most sensitive thing this platform will ever hold:

`contacts` — identity, per-channel consent, and denormalised order totals. Consent is tracked

per channel because the law treats email and SMS separately, and it defaults to unknown rather than subscribed: emailing people who never opted in is precisely how a sending domain's reputation is destroyed. Order counts are denormalised so segmentation and the predictive models in M20 do not aggregate the event table on every query.

`events` — one row per thing a contact did, with occurred_at and a JSONB payload. This is the timeline the Copywriting Agent reads to personalise.

`products` — needed twice later: the Design Agent fills product blocks from it (M11 FE-4), and the validation layer checks AI claims against it (M12 FE-1), which is what stops an invented discount reaching a customer.

### Import design: idempotent by construction

A 40,000-record import will be interrupted, so re-running it must be free. Everything is upsert-by-external-id: contacts keyed on (tenant, email), products on (tenant, shopify_product_id), events on (tenant, type, external_id). Running the import twice produces identical state, and a test asserts exactly that — second pass, zero new events.

Shopify is treated as the source of truth: a re-sync overwrites local values rather than merging, so a merchant correcting a name in Shopify sees it corrected here rather than silently diverging.

Email addresses are lower-cased on the way in, so Buyer@Example.com and buyer@example.com are one person rather than two contacts who each get their own copy of every campaign.

The import runs as a Celery task, not in a request — it makes hundreds of rate-limited calls and can take minutes. A ShopifyAuthError is not retried, because a revoked token will not come back; other errors retry with a delay.

Tests use a fake client returning canned pages rather than a live store, so the logic that matters is testable with no network, no credentials, and no dependence on one store's contents.

Still to do in M3: the 15-minute incremental sync (FE-5) and the webhook pipeline (M4).

## Phase 1.3b — product UI foundation · 9 Oct 2026

Goal: stop building features into a developer dashboard.

Inserted at Ahsan's request after he pointed out the UI looked temporary. He was right: what existed was a diagnostic tool — one column of panels named after build phases — and it was never the product. The timing argument is simple: M6, M9, M10, M13 and M14 each bring several real screens. Built into throwaway panels, every one gets rebuilt.

### The design decision that shaped it

Klaviyo is a tool you operate. Sendox is meant to propose work and ask for your judgement. So the home page leads with "Waiting on you" rather than four KPI tiles — the metrics sit below, as a plain row of figures rather than boxed cards. The user is a merchant owner, not a marketing specialist; they check in a few times a week to approve and to see whether it made money.

### The system

Colour: warm neutrals rather than the usual cool slate — the rail is #1c1a17, a warm near-black, and the canvas #fbfaf7. A product about a brand's own voice suits warmth better than a blue-grey chassis. The accent is a cool cobalt #2e4ad9: the contrast between warm ground and cool action reads clearly without a neon. Semantic green, amber and rose sit far from cobalt, so "needs attention" never looks like "this is a button".

Type: Archivo throughout — a grotesque with real tabular figures that holds up at the small sizes a data-dense product lives at. IBM Plex Mono appears only where a value genuinely is data: store domains, identifiers. Not on every small label.

Layout: fixed 240px dark rail carrying the workspace switcher (the most consequential state in the app — everything is scoped to it, so it is not buried in a menu), a page header per screen, and tables as the primary surface.

Three rules that kept it disciplined: tables, not cards, unless something genuinely is a separate object; the accent is only ever action or active state, never decoration; and an empty screen always carries the action that fills it.

### What moved

/ is now the merchant's home, with /brand, /contacts, /settings and placeholder /campaigns, /flows. The developer dashboard moved intact to `/dev`, and is deliberately reachable without signing in — it is how you check whether the platform is up, which matters most when it is not.

Signed-out visitors get a two-panel sign-in screen rather than an empty shell. A navigation rail full of links you cannot use is worse than no rail.

One naming collision to watch: shadcn installs into src/components/ui/, which collided with the existing src/components/ui.tsx. The old file became dev-ui.tsx, and the dev panels still use it — they keep their utilitarian look on purpose.

## UI pass two — removing what dated it · 12 Oct 2026

Ahsan's note: "modern design philosophy, not a software from 2016". Fair. The first pass was correct but austere — a 1px border around every object, 8px corners everywhere, 14px headings and tight rows. That combination is exactly what dates an interface, and it is what enterprise tools looked like a decade ago.

What changed, and why each one:

Borders became space and elevation. A .panel surface carries a soft two-layer shadow instead of a hairline outline. Borders survive only in tables, where a column edge genuinely carries meaning. Separation by whitespace reads as confidence; separation by outline reads as caution.

One radius became three. --radius is now 14px for panels, 8px for controls, full for pills. A button and a page panel are not the same kind of object, so they should not share a corner — one radius stamped on everything is a tell.

Figures got bigger. A number someone came here to read should not be set at the same size as the label explaining it. Page titles went to 28px, figures to 36px.

Rows breathe and respond. Table rows gained height, lost their per-row rule, and gained a hover state. Density is not the same thing as cramped.

The rail widened from 240 to 272px with larger hit areas and rounded-xl active pills.

What deliberately did not change: the warm neutrals, the cobalt accent, Archivo, "Waiting on you" as the hero, and figures-rather-than-cards. Those were choices about this product, not artefacts of a dated style.

## Fixture storefront for end-to-end tests · 12 Oct 2026

The two worst crawler bugs so far — a sitemap query string defeating a suffix check, and boilerplate that made every chunk score highly while returning the cart — were both invisible to canned-page tests. They only appear when something crawls a whole site.

So tests/fixtures/storefront is a small brand with an About page, six written product descriptions and a shipping policy, roughly 900 words of actual voice wrapped in the chrome a Shopify theme produces. A test serves it over HTTP on a random port and crawls it exactly like a real store.

This is test infrastructure, not seeded product data. It makes the crawler's behaviour provable in CI without depending on one development store's contents — and it gives the AI agents something with real voice to be judged against, which Shopify's demo products cannot do.

## The redesign, and the bug hiding underneath it · 12 Oct 2026

The brief was blunt: the UI still looked like a 2005 SaaS, and the earlier "deliberate choices" were overruled. Six steps were asked for, and one of them found a bug that had been there for days.

### The font was never loading

The previous entry claims a type system. It did not exist on screen. shadcn init had appended --font-sans: var(--font-sans) to globals.css after the line that defined it, which is a circular reference; CSS discards the whole declaration and falls back to the browser default, which is Times New Roman. Every screenshot in this project up to today was set in a serif.

What is worth recording is how it went unnoticed. The check made at the time was "are the font files being requested?" — they were, so the font was declared working. That check cannot fail in a way that reveals this bug: the files load fine, the font-family that would use them is invalid. The only check that catches it is reading getComputedStyle(document.body).fontFamily out of a real browser, which is now what apps/web/scripts/shoot.mjs does on every run, alongside measuring whether the navigation rail actually reaches the bottom of the viewport. Verifying a proxy for the thing is not verifying the thing.

### Where the tokens come from now

Colour is generated rather than chosen: ui-ux-pro-max with --design-system --persist, saved to design-system/sendox/MASTER.md. The first query, phrased broadly, returned Glassmorphism with a "Hero + Features + CTA" structure and an orange call to action — a landing-page answer to a dashboard question. A narrower query returned Minimalism & Swiss Style, which the tool's own notes describe as suited to enterprise apps and dashboards. The second answer was taken, and the first was recorded as a mismatch rather than quietly dropped.

One instruction overrode the tool: it recommended Plus Jakarta Sans, and the typeface was specified as Inter or Geist. Geist was used. A design system is advice, not an authority.

### Two design systems in one app

The more serious finding came from looking at the Settings screenshot rather than at the diff. Its buttons were black, not the palette's blue — because components/dev-ui.tsx had quietly become a second design system. It was written as throwaway chrome for the /dev page, drifted into Settings and Brand, and carried a hardcoded zinc/sky/rose/violet palette with it. Roughly 140 colour classes across nine files answered to nothing.

That is a design problem and a correctness problem at once: a colour scheme that only reaches half the product is not a colour scheme. Every one of those classes now reads a token.

### Colour schemes you can try on

Rather than argue about a palette in the abstract, the rail carries a palette icon that switches between five complete schemes — Swiss Blue (the generated default), Graphite, Indigo, Teal and Midnight. The four alternatives come from ui-ux-pro-max --domain color, not from taste, with two documented departures: primaries stepped darker where white text fell below 4.5:1, and the dark rail's active tint lightened because the source row chose its accent against white.

The mechanism is deliberately small. The scheme lives in one attribute on <html>; the CSS reads it; React reads that attribute through useSyncExternalStore instead of keeping its own copy, so there is no second source of truth to drift. An inline script in the document head applies the remembered choice before first paint, so the page never flashes the default on its way to yours.

### What the screenshots found that the build did not

Three bugs survived a clean pnpm build and were only visible in a picture:

The scheme menu was clipped at the rail's edge, because overflow-y-auto on the rail made it a clipping context. The scroll moved to the navigation list, which is the part that can actually grow; the rail itself now lets its popovers escape.

Three colour squares in a rounded pill read as an iOS toggle switch — a different control with a different meaning. They are now three discs.

Next's development badge sits in the bottom-left corner, which is exactly where the rail keeps the account row and the new picker. It was not merely ugly: it swallowed the clicks, which is how it was found — Playwright reported <nextjs-portal> intercepts pointer events.

### A dev-only error that covered the whole app

Chasing that click failure surfaced something worse. Every route was logging "Could not validate that a segment in your UI has instant navigation", and the resulting error overlay covered the page. cacheComponents and partialPrefetching exist to prerender a static shell per route, and nothing here has one: every page is a "use client" module whose content arrives from a polled API call behind a session cookie, so each segment was dropped from the render.

The documented per-segment escape, export const instant = false, was tried and rejected by Next itself — it is a server-only route config and refuses to live in a client module. So both flags are off, with the reasoning written into next.config.ts next to them, and the real fix named: give the pages server-rendered shells worth prefetching.

### Two of the six requested tools do not exist

The brief named six skills. Only ui-ux-pro-max and frontend-design are installed; taste-skill, minimalist-skill, redesign-skill and impeccable are not. The audit and critique steps were therefore done by hand and by reading screenshots, and are reported as such. Claiming a tool ran when it did not would make every other claim in this log worth less.

## Known environment problems

Disk pressure. The Mac ran down to 1.2 GB free of 228 GB, which forced Docker's filesystem read-only mid-build. ~8.7 GB was reclaimed inside Docker (Docker.raw does not shrink, so that did not return to the host). Space has since been freed — 23 GB free as of 9 Oct, enough for Docker builds again.

Development currently runs on the native path (make up-native): Homebrew Postgres 15 and Redis, with ChromaDB and the MJML sidecar as host processes. Mailpit is Docker-only, which is why the API returns verification tokens directly in development.

.github/workflows/ci.yml exists and works locally but is not on GitHub — the gh token lacks the workflow scope. Run gh auth refresh -h github.com -s workflow to fix.